GCIP HACKATHON — MEMBER WORKFLOW

Member A

Backend Engineer & Data Architect

Python + FastAPI        Data Ingestion        Impact Scoring

You are the engine. If your APIs aren't running, nothing works. Ship early, ship clean.

YOUR OWNERSHIP AT A GLANCE

What You Own — End to End

FastAPI application: server setup, routing, middleware, error handling

All external data integrations: GDELT, NewsAPI, Alpha Vantage, ACLED

Data normalization: cleaning raw API responses into clean JSON schemas

Impact cascade scoring algorithm: turns event data into risk scores

All backend /endpoints that the frontend team will call

In-memory caching layer: prevents API rate limit hits during demo

API contract document: define request/response shapes on Day 1 Hour 0

DAY 1 — BUILD THE FOUNDATION

HOUR 0–1: Team Sync + Project Setup

This hour is done with the full team. Your specific job in this hour:

- Open a shared doc (Notion or Google Docs). Write down every API endpoint you will build — name, method, URL, request body, response shape. This is the CONTRACT. Everyone reads it.

- Create the GitHub repo. Set up: main branch (protected), dev branch, feature/* branches. Share access with all members.

- Set up your local Python environment — do this NOW so you aren't blocked later.

mkdir gcip-backend && cd gcip-backend

python -m venv venv

source venv/bin/activate   # Windows: venv\Scripts\activate

pip install fastapi uvicorn httpx python-dotenv anthropic

pip install redis aiohttp pydantic

pip freeze > requirements.txt

Create your .env file immediately and add it to .gitignore:

# .env — NEVER commit this

ANTHROPIC_API_KEY=sk-ant-...

NEWSAPI_KEY=your_newsapi_key

ALPHA_VANTAGE_KEY=your_alpha_vantage_key

ACLED_KEY=your_acled_key

ACLED_EMAIL=your_email@example.com

HOUR 1–2: FastAPI Project Structure

Build the folder structure first. Empty files are fine — what matters is the shape is correct so Member C and Member B know where things live.

backend/

├── main.py

├── routers/

│   ├── __init__.py

│   ├── events.py

│   ├── narratives.py

│   ├── impact.py

│   ├── forecast.py

│   └── simulate.py

├── services/

│   ├── __init__.py

│   ├── gdelt_service.py

│   ├── news_service.py

│   ├── commodity_service.py

│   └── cache_service.py

└── models/

├── __init__.py

└── schemas.py

Write main.py — this wires everything together:

# main.py

from fastapi import FastAPI

from fastapi.middleware.cors import CORSMiddleware

from routers import events, narratives, impact, forecast, simulate

app = FastAPI(title='GCIP API', version='1.0.0')

app.add_middleware(CORSMiddleware,

allow_origins=['http://localhost:5173', 'https://your-vercel-url.vercel.app'],

allow_credentials=True, allow_methods=['*'], allow_headers=['*'])

app.include_router(events.router,     prefix='/events',     tags=['Events'])

app.include_router(narratives.router, prefix='/narratives', tags=['Narratives'])

app.include_router(impact.router,     prefix='/impact',     tags=['Impact'])

app.include_router(forecast.router,   prefix='/forecast',   tags=['Forecast'])

app.include_router(simulate.router,   prefix='/simulate',   tags=['Simulate'])

@app.get('/health')

def health(): return {'status': 'ok', 'version': '1.0.0'}

Test your server runs:  uvicorn main:app --reload  — then visit http://localhost:8000/health

Write schemas.py — share this file with the FULL TEAM before proceeding further:

# models/schemas.py

from pydantic import BaseModel

from typing import List, Optional

class ConflictEvent(BaseModel):

id: str

title: str

location: str

lat: float

lon: float

severity: int          # 1-5

actors: List[str]

date: str              # ISO-8601

systems_affected: List[str]

source: str

class ImpactScore(BaseModel):

system: str            # energy | trade | food | finance | transport

score: int             # 0-100

trend: str             # rising | stable | falling

key_risk: str

class APIResponse(BaseModel):

success: bool

data: dict

timestamp: str

source: str

HOUR 2–4: GDELT Data Integration

GDELT is your primary conflict event source. No API key needed. Build this service carefully — it feeds the map.

# services/gdelt_service.py

import httpx, json

from datetime import datetime

GDELT_BASE = 'https://api.gdeltproject.org/api/v2/doc/doc'

async def fetch_conflict_events(query='conflict OR war OR attack',

max_records=25):

params = {

'query': query,

'mode': 'artlist',

'maxrecords': max_records,

'format': 'json',

'timespan': '24h',

'sort': 'HybridRel',

}

async with httpx.AsyncClient(timeout=15) as client:

r = await client.get(GDELT_BASE, params=params)

r.raise_for_status()

return r.json().get('articles', [])

def parse_gdelt_event(article: dict) -> dict:

# Map raw GDELT fields to your ConflictEvent schema

return {

'id': article.get('url', '')[-20:],

'title': article.get('title', 'Unknown'),

'location': article.get('sourcecountry', 'Global'),

'lat': 0.0,   # GDELT doc API doesn't include coords — see note below

'lon': 0.0,

'severity': 3,   # Will be calculated based on keywords

'source': 'GDELT',

'date': article.get('seendate', datetime.now().isoformat()),

}

NOTE: For lat/lon, use a simple lookup dict for top 30 conflict-prone countries. This is faster than a geocoding API call:

COUNTRY_COORDS = {

'Ukraine': (48.3794, 31.1656),

'Gaza': (31.3547, 34.3088),

'Sudan': (12.8628, 30.2176),

'Myanmar': (21.9162, 95.9560),

'Yemen': (15.5527, 48.5164),

'Syria': (34.8021, 38.9968),

# Add 20 more as needed

}

Build the /events endpoint:

# routers/events.py

from fastapi import APIRouter, Query

from services.gdelt_service import fetch_conflict_events, parse_gdelt_event

from services.cache_service import get_cache, set_cache

from datetime import datetime

router = APIRouter()

@router.get('/')

async def get_events(limit: int = Query(20, le=50)):

cache_key = f'events_{limit}'

cached = get_cache(cache_key)

if cached: return cached

raw = await fetch_conflict_events(max_records=limit)

events = [parse_gdelt_event(a) for a in raw]

result = {'success': True, 'data': {'events': events},

'timestamp': datetime.now().isoformat(), 'source': 'GDELT'}

set_cache(cache_key, result, ttl=900)   # 15 min cache

return result

Checkpoint: Test in browser — http://localhost:8000/events/ should return real conflict data.

HOUR 4–5: Commodity Price Service

Alpha Vantage provides oil and commodity data. Register free at alphavantage.co for your key.

# services/commodity_service.py

import httpx, os

from services.cache_service import get_cache, set_cache

AV_KEY = os.getenv('ALPHA_VANTAGE_KEY')

AV_BASE = 'https://www.alphavantage.co/query'

async def fetch_brent_oil():

cache_key = 'brent_oil'

cached = get_cache(cache_key)

if cached: return cached

async with httpx.AsyncClient(timeout=10) as client:

r = await client.get(AV_BASE, params={

'function': 'BRENT', 'interval': 'daily',

'apikey': AV_KEY

})

data = r.json()

result = {

'commodity': 'Brent Crude Oil',

'unit': 'USD per barrel',

'series': list(data.get('data', []))[:30]  # last 30 days

}

set_cache(cache_key, result, ttl=3600)  # 1 hour cache

return result

async def fetch_natural_gas():

# Same pattern, use function='NATURAL_GAS'

pass

async def fetch_wheat():

# Same pattern, use function='WHEAT'

pass

Wire up /commodities endpoint immediately so Member B can build the chart component:

# Add to routers/ as commodities.py, register in main.py

@router.get('/')

async def get_commodities():

oil = await fetch_brent_oil()

gas = await fetch_natural_gas()

return {'success': True, 'data': {'oil': oil, 'gas': gas},

'timestamp': datetime.now().isoformat(), 'source': 'AlphaVantage'}

HOUR 5–7: Caching & NewsAPI Service

Build the cache service first — everything else depends on it to avoid rate limit failures during the demo.

# services/cache_service.py

import time

from typing import Optional

_cache: dict = {}

def get_cache(key: str) -> Optional[dict]:

if key in _cache:

entry = _cache[key]

if time.time() < entry['expires']:

return entry['data']

del _cache[key]

return None

def set_cache(key: str, data: dict, ttl: int = 900):

_cache[key] = { 'data': data, 'expires': time.time() + ttl }

def clear_cache():

_cache.clear()

Now build the NewsAPI service for richer article content:

# services/news_service.py

import httpx, os

from services.cache_service import get_cache, set_cache

NEWS_KEY = os.getenv('NEWSAPI_KEY')

async def fetch_conflict_news(query='geopolitical conflict', page_size=20):

cache_key = f'news_{query}'

cached = get_cache(cache_key)

if cached: return cached

async with httpx.AsyncClient(timeout=10) as client:

r = await client.get('https://newsapi.org/v2/everything', params={

'q': query, 'sortBy': 'publishedAt',

'pageSize': page_size, 'language': 'en',

'apiKey': NEWS_KEY

})

articles = r.json().get('articles', [])

result = [{'title': a['title'], 'description': a['description'],

'source': a['source']['name'], 'url': a['url'],

'publishedAt': a['publishedAt']} for a in articles]

set_cache(cache_key, result, ttl=1800)

return result

HOUR 7–8: End of Day 1 Checkpoint

By the end of Day 1, ALL of these must be true:

| # | Action | Expected Output | Time |
| --- | --- | --- | --- |
| 1 | GET /health returns 200 OK | {status: ok} | Done |
| 2 | GET /events/ returns real conflict events array | 20+ events with title/location | Done |
| 3 | GET /commodities/ returns oil price series | 30-day price array | Done |
| 4 | GET /news/?q=ukraine returns articles | List of articles | Done |
| 5 | schemas.py shared with all team members | Member B + C acknowledge | Done |
| 6 | Caching works — second call returns in <50ms | Console log confirms | Done |

If you are ahead of schedule, start on the Impact Scoring algorithm (Day 2 task).

DAY 2 — INTELLIGENCE LAYERS

HOUR 8–11: Impact Cascade Scoring Algorithm

This is your most important intellectual contribution. The scoring algorithm turns raw event data into the radar chart numbers that Member B will visualize.

Logic: Each conflict event has properties (location, actors, severity). You score each of 5 global systems based on weighted factors.

# services/impact_service.py

SYSTEM_WEIGHTS = {

'energy': {

'middle_east': 0.9, 'russia': 0.85, 'ukraine': 0.7,

'severity_multiplier': 15, 'base_score': 10

},

'trade': {

'strait_keywords': ['hormuz', 'malacca', 'suez', 'bosporus'],

'severity_multiplier': 12, 'base_score': 8

},

'food': {

'ukraine': 0.8, 'russia': 0.7, 'sudan': 0.6, 'ethiopia': 0.5,

'severity_multiplier': 10, 'base_score': 5

},

'finance': { 'severity_multiplier': 8, 'base_score': 5 },

'transport': { 'severity_multiplier': 10, 'base_score': 5 }

}

def calculate_impact_scores(event: dict) -> list:

location_lower = event.get('location', '').lower()

severity = event.get('severity', 3)

scores = []

# Energy score

energy_base = SYSTEM_WEIGHTS['energy']['base_score']

if any(r in location_lower for r in ['iraq', 'iran', 'saudi', 'gulf']):

energy_base += 40

elif 'russia' in location_lower or 'ukraine' in location_lower:

energy_base += 30

energy_score = min(100, energy_base + severity *

SYSTEM_WEIGHTS['energy']['severity_multiplier'])

scores.append({'system': 'energy', 'score': energy_score,

'trend': 'rising', 'key_risk': 'Oil supply disruption'})

# Repeat similar logic for trade, food, finance, transport

# ...

return scores

Build the /impact endpoint:

# routers/impact.py

@router.post('/')

async def get_impact(event_id: str, event_data: dict):

scores = calculate_impact_scores(event_data)

return {'success': True, 'data': {'scores': scores,

'event_id': event_id},

'timestamp': datetime.now().isoformat(), 'source': 'GCIP-Algorithm'}

HOUR 11–14: Forecast Endpoint

The forecast endpoint uses historical patterns + current severity to predict 7-day and 30-day outlook. Keep it simple but defensible.

# routers/forecast.py

@router.get('/')

async def get_forecast(event_id: str, region: str, severity: int):

# Historical correlation: severity 4+ in Middle East → oil +8-15% in 14 days

predictions = []

if severity >= 4:

predictions.append({

'metric': 'Brent Crude Oil',

'direction': 'up', 'magnitude': '8-15%',

'timeframe': '14 days',

'confidence': 'medium',

'historical_basis': 'Gulf War 1990, Yemen 2015'

})

return {'success': True, 'data': {'predictions': predictions,

'generated_at': datetime.now().isoformat()},

'timestamp': datetime.now().isoformat(), 'source': 'GCIP-Forecast'}

HOUR 14–16: Simulate Endpoint

The simulate endpoint accepts a scenario type and severity level, then returns a synthetic 90-day timeline. This data feeds Member B's scenario simulator chart.

# routers/simulate.py

from fastapi import APIRouter

from models.schemas import SimulationRequest

SCENARIO_TEMPLATES = {

'oil_embargo': {

'day_1':  {'oil_change': +5,  'shipping_disruption': 15, 'alert': 3},

'day_7':  {'oil_change': +18, 'shipping_disruption': 30, 'alert': 4},

'day_30': {'oil_change': +35, 'shipping_disruption': 45, 'alert': 5},

'day_90': {'oil_change': +12, 'shipping_disruption': 20, 'alert': 3},

},

'strait_blockade': {

'day_1':  {'oil_change': +12, 'shipping_disruption': 60, 'alert': 4},

'day_7':  {'oil_change': +25, 'shipping_disruption': 75, 'alert': 5},

'day_30': {'oil_change': +40, 'shipping_disruption': 80, 'alert': 5},

'day_90': {'oil_change': +15, 'shipping_disruption': 40, 'alert': 3},

},

# Add: trade_war, cyber_attack

}

@router.post('/')

async def run_simulation(request: SimulationRequest):

template = SCENARIO_TEMPLATES.get(request.scenario_type, {})

# Scale by severity multiplier (severity 1-5, base is severity 3)

multiplier = request.severity / 3.0

timeline = []

for day_key, values in template.items():

day_num = int(day_key.split('_')[1])

timeline.append({

'day': day_num,

'oil_change_pct': round(values['oil_change'] * multiplier, 1),

'shipping_disruption_pct': min(100, round(values['shipping_disruption'] * multiplier)),

'alert_level': min(5, round(values['alert'] * (multiplier ** 0.5)))

})

return {'success': True, 'data': {'timeline': timeline,

'scenario': request.scenario_type, 'severity': request.severity},

'timestamp': datetime.now().isoformat(), 'source': 'GCIP-Simulator'}

HOUR 16–18: Member C Handoff — Agent Endpoint

Member C builds the /agent endpoint using Claude. Your job in this slot: be available to answer Member C's questions about your data schemas. Also, write a fallback for the agent endpoint in case Claude API is slow during the demo.

# routers/agent_fallback.py — pre-baked responses for common queries

CANNED_RESPONSES = {

'oil': 'Based on current data, oil supply faces elevated risk due to...',

'shipping': 'Shipping route analysis shows 3 key chokepoints under stress...',

'food': 'Global food security indicators suggest...',

}

def get_fallback_response(query: str) -> str:

query_lower = query.lower()

for keyword, response in CANNED_RESPONSES.items():

if keyword in query_lower:

return response

return 'Intelligence analysis is processing. Current high-risk systems: Energy (74/100), Trade (61/100).'

Use this time also to run a full integration test with Member C — call all your endpoints from the frontend's api/client.js and verify no CORS errors.

HOUR 18–20: Performance & Error Hardening

Before deployment, harden every endpoint. This is what separates a hackathon winner from a participant.

- Add try/except to every service function — never let an external API failure crash your server

- Add startup event to pre-warm cache — so first page load is fast

- Add /health endpoint that checks all external API connections

- Test with no internet connection — your caching should serve stale data gracefully

# main.py — startup event to pre-warm cache

@app.on_event('startup')

async def startup_event():

try:

await fetch_conflict_events()  # pre-warm GDELT cache

await fetch_brent_oil()         # pre-warm commodity cache

print('[STARTUP] Cache pre-warmed successfully')

except Exception as e:

print(f'[STARTUP WARNING] Pre-warm failed: {e} — will load on first request')

DAY 3 — DEPLOY & SUPPORT

HOUR 20–22: Backend Deployment to Railway

Railway.app gives you free backend hosting with zero config. It auto-detects FastAPI.

- Go to railway.app and create a free account

- In your backend folder, create a Procfile:

# Procfile

web: uvicorn main:app --host 0.0.0.0 --port $PORT

- Create railway.json in backend root:

{ "build": { "builder": "NIXPACKS" }, "deploy": { "startCommand": "uvicorn main:app --host 0.0.0.0 --port $PORT" } }

- Run:  railway login  →  railway init  →  railway up

- In Railway dashboard: add all 4 environment variables (API keys)

- Test your live URL: https://your-app.up.railway.app/health

- Give the live URL to Member B and Member C immediately

HOUR 22–24: Support & Bug Fixes

Your primary role in the final hours is rapid response. Member B and C will hit integration issues. You fix them fast.

- Keep a terminal open with: railway logs --tail

- If a request fails, check logs FIRST before asking Member C to debug frontend

- Common issues to watch for:

- CORS error — add the Vercel deployment URL to your CORS origins list

- Timeout — increase httpx timeout to 30 seconds for external APIs

- Rate limit — check your cache is working; extend TTL if needed

- Missing env var — check Railway dashboard has all 4 keys

Also: prepare your section of the demo (you'll explain the data pipeline when presenting):

- Say: 'Our backend pulls from 3 live sources — GDELT for conflict events, Alpha Vantage for commodity prices, and NewsAPI for narrative extraction. Everything is cached so the demo is fast and resilient.'

FINAL CHECKLIST — Before Demo

| # | Action | Expected Output | Time |
| --- | --- | --- | --- |
| 1 | All 5 endpoints return 200 on production URL | Verified in browser | Day 3 |
| 2 | Cache pre-warming works on cold start | Startup log shows success | Day 3 |
| 3 | CORS allows Vercel frontend URL | No browser console errors | Day 3 |
| 4 | Fallback responses ready if Claude API fails | Tested manually | Day 3 |
| 5 | Railway logs clean — no error spam | Clean log output | Day 3 |
| 6 | Gave Member C the final API base URL | Member C updated .env | Day 3 |

Member A — Backend Engineer | GCIP Hackathon Blueprint